Table of Contents

# NarratIQ AI — Product & Technical Documentation v5

AI-Powered Long-Form Storytelling Platform

| Version | 5.0 |
| --- | --- |
| Date | 2026-10-01 |
| Phase status | Phase 1 delivered · Phase 2 delivered and formally accepted (task 11.6) · Production Hardening delivered · Phase 3 — Author-Centric AI Workflow delivered (Stage 7) · Stage 10 production readiness delivered for the internal scope · Release validation (Stage 12) not yet performed |
| Supersedes | v4.1 "Phase 1 Complete — Phase 2 Planned" (June 2026) |
| Source of truth | This Markdown file. The Word copy is generated by make docs (see docs/README.md) |
| Authority for implementation detail | CLAUDE.md. This document describes the product; CLAUDE.md names the exact files and symbols |

How to read the status markers. ✅ means implemented and verified by automated tests or a recorded manual check. ⚠️ means implemented with a known defect or limitation, stated in the row. ⏳ means not built. "Verified" never means an AI output was judged good by an author; author acceptance (UAT) is tracked separately in the Master Implementation Checklist, task 9.6.

## Architecture Principle — Production-First

NarratIQ has one architecture, and it is production-grade. No feature is a temporary prototype or a future rewrite candidate. Three rules follow from this and are enforced in code, not just stated:

- Self-hosted only. Every model runs on the operator's own GPU pod. No manuscript text is sent to any external AI service, and there is no telemetry.

- The author owns the words. AI output is a proposal. Nothing replaces chapter text without the author accepting it. Unpinned generations are never stored (Phase 3 rule R1).

- Honest states. Operations report completed, partial or failed from what actually happened, and the API never returns success for work that did not succeed.

## 1. Executive Summary

### 1.1 What NarratIQ AI is

NarratIQ AI is a self-hosted creative-writing studio for long-form fiction. It supports the whole lifecycle of a manuscript, from story intake and genre detection, through chapter writing with memory-aware AI assistance, to analysis and export. It is positioned as co-intelligence, not an AI writer: the author remains the creative force, and NarratIQ handles consistency, recall and analysis at manuscript scale.

### 1.2 The problem it solves

- Grammar tools fix surface errors but understand nothing about the story.

- General chat assistants have no persistent memory of a 100,000-word manuscript.

- Organisational writing software has no intelligence.

- Developmental editing costs thousands per manuscript.

- No single tool covers intake → memory-aware writing → analysis → export, and handwritten or spoken notes have no route into the manuscript.

### 1.3 Implementation status summary

| System | Status |
| --- | --- |
| Accounts: register, login, logout, change password, account deletion | ✅ HttpOnly cookie sessions with CSRF protection and server-side revocation (Stage 10) |
| Chapter editor (TipTap/ProseMirror) with autosave and version history | ✅ |
| Seven-workspace author studio (Write, Plan, Characters, World, Analyze, Assistant, Publish) | ✅ Stage 8 |
| Story intake and genre detection | ✅ |
| Selection transforms: refine, tone, emotion, age adaptation, style, author-inspired style, translation (all streaming) | ✅ |
| Writing suggestions | ✅ Overhauled in Stage 5 |
| Plot Assistant (question answering, creative, mixed) | ✅ Chapter-scoped by default with a full-manuscript option (decision D-1) |
| Chapter RAG (summaries + 350-word chunks, pgvector HNSW) | ✅ |
| Character management: CRUD, profiles, relationship graph, hints, enrichment, arc timeline, merge | ✅ Duplicate-character detection ⏳ not built (task 4.8); manual merge exists |
| Story Notes and Note Cards (with RAG) | ✅ Note Cards also serve as the Phase 3 Idea Shelf |
| Exact search, semantic search, search-and-replace with re-index | ✅ |
| DOCX and PDF export | ✅ |
| Full manuscript upload and background ingestion | ⚠️ Works through the API; no upload control in the UI |
| OCR of handwritten notes (GOT-OCR2.0) | ⚠️ Upload, review and injection are built; extraction currently fails (High defect, §4.5) |
| Phase 2 manuscript intelligence (P2-01 … P2-11) | ✅ Formally accepted with recorded deviations (§9) |
| Story Intelligence (genre DNA, themes, conflicts, structure, timeline, memory, graph) | ✅ |
| Plot hole detection and manuscript report | ✅ Capped at 60 chapters (decision D-8, §6.5) |
| Story Audit (suggestions, narrative risk, arcs, threads, stakes, themes) | ✅ Stage 5 |
| Real-time voice agent (streaming speech-to-text, multi-step command planning) | ✅ |
| Activity timeline | ✅ |
| Author-inspired style rewrite and copyright/plagiarism risk analysis | ✅ Released as v3.2.0 (§10); disclaimer wording awaits legal review |
| Phase 3 — Author-Centric AI Workflow (P3-01 … P3-11) | ✅ Stage 7 (§11) |
| Production hardening: rate limits, upload guards, concurrency, orphan recovery, structured logs | ✅ (§12) |
| Operations: hourly verified backups, restore rehearsal, health and ops endpoints, error tracking, watchdog, rollback | ✅ Off-pod backup copy and person-delivered alerts ⏳ deferred (§13) |
| CI pipeline | ⏳ Deferred by decision (task 6.1); local regression runner in its place |

## 2. Technology Stack and Architecture

### 2.1 Service topology

vLLM :9001        →   FastAPI :8000                          →   Next.js 14 :3000
(Qwen2.5-7B)          (+ BGE-M3 in-process, faster-whisper,       (same-origin /api/* proxied
                       GOT-OCR2.0, PostgreSQL 16 + pgvector)        to the backend)

- The browser talks only to the frontend's origin. Next.js rewrites /api/* to BACKEND_INTERNAL_URL (default http://127.0.0.1:8000), so the session cookie is first-party. The voice WebSocket is the one connection made to the backend URL directly, authenticated with a single-use ticket.

- start-narratiq.sh bootstraps a brand-new pod. It installs dependencies, downloads pinned model revisions, provisions PostgreSQL 16 + pgvector, runs migrations, starts vLLM, the backend (exactly one worker), the frontend, the hourly backup loop and the watchdog.

### 2.2 Frontend

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | Lazy-loaded panels (next/dynamic) |
| Editor | TipTap / ProseMirror | Autosave, streaming insert, Draft / Edit / Reading modes |
| Styling | Tailwind CSS, Radix UI primitives | Keyboard-accessible menus and dialogs; axe checks in the test suite |
| State | React state, TanStack Query, Zustand | studioStore persists layout per user per browser; generationStore keeps unpinned generations in the browser only |
| API client | Axios, same-origin /api | Session cookie, CSRF header, redirect to /login on 401 |
| Navigation | Declarative registries | workspaces, panels, actions, toolHomes. Each tool has exactly one home; adding a tool is one registry row (docs/architecture/adding-a-studio-tool.md) |
| Command palette | Ctrl/⌘K | Driven by the actions registry |

The seven workspaces (Stage 8):

- Write: binder, editor, AI sidecar for rewrite, generate and versions; search and replace.

- Plan: plot, pacing.

- Characters: cast, profiles, relationships, arcs.

- World: Story Bible, notes and Idea Shelf, OCR.

- Analyze: analysis panels.

- Assistant: Plot Assistant.

- Publish: export.

### 2.3 Backend

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | FastAPI | Async; OpenAPI docs at /docs |
| ORM / DB | SQLAlchemy 2 + PostgreSQL 16 + pgvector | 57 tables; Alembic chain 0001 → 0026 (22 migrations) |
| Auth | python-jose JWT in an HttpOnly cookie, passlib bcrypt | jti + token version enable per-session and all-session revocation |
| Rate limiting | slowapi, in-memory | Correct because exactly one worker runs (D-3), enforced at startup |
| Background work | asyncio.create_task | No Redis or external queue; bounded by semaphores |
| Export | python-docx, reportlab | DOCX and PDF |

API routers. 26 modules:

| Prefix | Routers |
| --- | --- |
| /api/auth | auth |
| /api/projects | projects (story CRUD) |
| /api/stories | chapters, characters, plot_holes, manuscript_report, story_intel, analysis, analytics, writing_tools, pacing, narrative_threads, story_bible, audio, activity, copyright_risk, ai_workspace |
| /api/intake | intake |
| /api/plot-assistant | plot_assistant |
| /api/ai | ai_transform |
| /api/ocr | ocr (OCR, notes, note cards) |
| /api/manuscript | manuscript |
| /api/export | export |
| /api/search | search |
| /api/voice | voice_agent |
| /api/ops | ops (plus /api/client-errors); /api/health is public |

### 2.4 Database

PostgreSQL 16 with pgvector. Every schema change is an Alembic migration (see CLAUDE.md, "Database Migrations"). SQLite is not supported: a pgvector self-check at startup fails hard without PostgreSQL.

| Group | Tables |
| --- | --- |
| Core | users, stories, chapters, story_versions, story_intakes, genre_profiles |
| Retrieval | chapter_summaries, chapter_chunks |
| Characters | characters, character_profiles (two vectors), character_relationships, character_mentions, character_hints, character_arc_snapshots |
| Notes | story_notes, note_cards (also the Idea Shelf), ocr_uploads |
| Jobs and history | manuscript_jobs, plot_assistant_sessions, activity_events |
| Story Intelligence | 23 tables (migration 0007) |
| Phase 2 | story_bibles, narrative_threads, pacing_goals, audio_uploads |
| Voice agent | tables from migration 0012 |
| Generation quality and Phase 3 | story_preservation_settings, ai_generation_pins |
| Analysis caches | narrative_thread_scans, manuscript_reports |
| Sessions and errors | revoked_sessions, error_events |

Vector columns are vector(1024) with HNSW indexes (m=16, ef_construction=64). They are on chapter_summaries, chapter_chunks, character_profiles (profile and mention embeddings), story_notes and note_cards.

### 2.5 AI models

All weights are local, downloaded by start-narratiq.sh at pinned revisions (docs/operations/model-versions.md).

| Model | Serving | Device | Used for |
| --- | --- | --- | --- |
| Qwen2.5-7B-Instruct | vLLM 0.9.2, OpenAI-compatible API on :9001 | GPU | All generation and analysis |
| BAAI/bge-m3 (1024-dim) | In-process sentence-transformers singleton (get_bge()) | CPU by default (BGE_DEVICE) | Embeddings and retrieval |
| GOT-OCR2.0 (stepfun-ai/GOT-OCR2_0) | Lazy-loaded on first OCR request | GPU with CPU fallback | Handwriting and printed OCR (⚠️ §4.5) |
| faster-whisper large-v3-turbo (deepdml/faster-whisper-large-v3-turbo-ct2) | Lazy-loaded, CTranslate2 | CPU, int8 | Audio-note transcription |
| faster-whisper base | Lazy-loaded | CPU, int8 | Live partial transcripts for the voice agent |

## 3. Model Documentation

### 3.1 Qwen2.5-7B-Instruct

Served by vLLM on port 9001 and reached through one AsyncOpenAI client in services/ai_service.py. All calls go through _complete() / _complete_ex() / complete_structured() (and _stream_generate() for streaming). Connection errors and 429/5xx responses become AIServiceUnavailableError, which the API returns as HTTP 503 with Retry-After.

Hardware and context window. The verified production pod is 1× NVIDIA A40 (46 GB), running vLLM with tensor parallelism 1, max-model-len 8192 and 0.88 GPU memory utilisation. The startup script scales automatically:

| GPUs | Tensor parallelism | Context window |
| --- | --- | --- |
| 1 | 1 | 8192 |
| 2–3 | 2 | 16384 |
| 4+ | 4 | 32768 |

Context budgets (Story Bible, Plot Assistant, Phase 3 context) are sized for 8192.

Prompt versioning (Stage 5). Prompt builders live in services/prompt_registry.py under version identifiers. v1 is the frozen pre-Stage-5 baseline and v2 is the improved set. Reverting means selecting a version, not editing code.

Main generation functions:

- intake and genre detection

- refine, tone (9 categories), emotion (6, with intensity), age adaptation, style, author-inspired style and translation, all streaming

- writing suggestions

- Plot Assistant intent detection, question answering and creative suggestions

- chapter summarisation

- OCR cleanup and correction suggestions

- character hints, enrichment and arc snapshots

- plot holes and the manuscript report

- Story Bible sections

- continuity, emotional arc and style-drift descriptions

- outline and continuation

- narrative-thread scanning

- audio transcript cleanup

- copyright-risk analysis

- the voice agent's intent and planning steps

- Phase 3 compare summaries and merges

### 3.2 BGE-M3

Loaded once, synchronously, at startup (get_bge()), producing 1024-dimensional vectors. Every embedding in the system comes from this singleton; there is no second model instance. All retrieval uses pgvector's <=> cosine operator in SQL. Four request-time comparisons of freshly computed vectors still use numpy. They are listed as Phase 2 rule deviations in §9.

### 3.3 GOT-OCR2.0

580M parameters (ViT-large encoder + Qwen-0.5B decoder). It is lazy-loaded and cached. It picks a GPU with ≥ 2.5 GB free, otherwise the CPU, and retries on the CPU after a CUDA out-of-memory error. One model.chat() call returns the whole page. ⚠️ See §4.5 for the current defect.

### 3.4 faster-whisper

Large-v3-turbo transcribes uploaded audio notes in a background job; Qwen then removes fillers and formats paragraphs. The base model produces live partial transcripts for the voice agent. Both run on the CPU, so they never compete with vLLM for GPU memory.

## 4. Ingestion: OCR, Audio and Manuscripts

### 4.1 OCR pipeline

- Extraction. POST /api/ocr/extract/{story_id} accepts JPEG, PNG, WebP, HEIC and HEIF (MIME and extension both validated), up to MAX_OCR_UPLOAD_MB.

- Cleanup and suggestions. Qwen fixes spacing and punctuation. BGE-M3 retrieves the four most relevant chunks, and Qwen proposes corrections grounded in the story's vocabulary. A three-rule entity filter protects proper nouns.

- Injection. The author reviews and confirms one destination through POST /api/ocr/confirm. Confirmation is idempotent.

### 4.2 Destinations

| Destination | Effect |
| --- | --- |
| chapter_draft | Appended to the chapter as a TipTap block, with a version snapshot, re-embedding and re-summarising |
| story_notes | New Story Note |
| note_card | New Note Card |
| character_profile | Appended to the character's raw notes; profile re-embedded |

### 4.3 Audio notes (P2-11)

POST /api/stories/{id}/audio (up to MAX_AUDIO_UPLOAD_MB, default 100) starts a transcription job. The frontend polls GET …/audio/{audio_id}, and POST …/audio/{audio_id}/confirm appends the cleaned text to a note. Confirmation is idempotent.

### 4.4 Manuscript ingestion

POST /api/manuscript/upload/{story_id} (DOCX, up to MAX_MANUSCRIPT_UPLOAD_MB) starts a persistent background job (manuscript_jobs, status via GET /api/manuscript/job/{job_id}). The job splits chapters, embeds chunks and summarises. ⚠️ No upload control exists in the UI yet (Stage 6 finding, task 6.4).

### 4.5 Current OCR defect

⚠️ High: every OCR extraction currently fails with "OCR processing failed". GOT-OCR2.0's remote code uses an attribute (DynamicCache.seen_tokens) that the transformers version required by vLLM 0.9.2 no longer provides. Upload, review and injection are unaffected, but no text reaches them. Tracked in docs/issues-and-bugs/ocr-extraction-got-ocr2-dynamiccache-failure.md.

### 4.6 Image and audio retention

An hourly sweep deletes OCR images 24 hours after confirmation and 72 hours after upload if never confirmed. Audio files are swept the same way, and so are upload files no database row references. The policy is published in docs/policies/data-retention-and-deletion.md and served to authors at /data-policy.

## 5. Characters

### 5.1 Model

Tables:

- characters: an identity anchor holding name, aliases, role and status.

- character_profiles: structured fields plus two embeddings. The profile embedding is weighted 0.4 and the embedding of the character's mentions 0.6.

- character_relationships: directed, typed edges with strength and a mutual flag.

Supporting tables:

- character_mentions: a per-chunk mention index.

- character_hints: names the model found in the text that are not yet registered.

- character_arc_snapshots: one row per character per chapter.

### 5.2 Capabilities

- CRUD: create, list, search, update and delete, with a 409 on a name collision within a story.

- Relationship graph: an SVG directed graph with drag, typed and coloured edges, and strength labels.

- Hints: Qwen proposes unregistered names; the author promotes or dismisses them.

- Enrichment: Qwen proposes profile fields from mention passages, with evidence and confidence.

- Arc timeline: per-chapter emotional state and key action, with staleness marking.

- Merge (Stage 4): two records combine into one, with mentions, relationships and snapshots reassigned in one transaction. ⏳ Automatic duplicate detection is not built.

- Dialogue voice consistency (P2-03): POST /api/stories/{id}/characters/{char_id}/voice-check.

### 5.3 Character retrieval

retrieve_character_context() combines a name/alias mention boost with pgvector cosine over both embeddings. It returns up to three profiles within an 800-token budget. Under the D-1 default, story-evidence passages are capped at the author's current chapter, so retrieved evidence never reveals later chapters.

## 6. Plot Assistant, Retrieval and Story Analysis

### 6.1 Plot Assistant modes

| Mode | Retrieval | Output |
| --- | --- | --- |
| Question answering | Chapter summaries + paragraph chunks + character context when a character is named | One grounded answer |
| Creative | Chapter summaries + character context | Three suggestions, each with a rationale tied to the story |
| Mixed | All of the above, shared | Answer and suggestions |

Story Notes and Note Cards are retrieved alongside the chapters (retrieve_note_context(), a pgvector UNION ALL).

### 6.2 Retrieval scope (decision D-1)

By default the Plot Assistant searches up to and including the author's current chapter, so it never reveals or relies on later chapters. The author can switch a question to Full manuscript. The scope used is reported with the answer.

### 6.3 RAG pipelines

| Pipeline | Source | Notes |
| --- | --- | --- |
| Chapter summaries | chapter_summaries.embedding | Generated on chapter save |
| Paragraph chunks | chapter_chunks.embedding (~350 words, 2-paragraph overlap) | Re-indexed after search-and-replace |
| Characters | character_profiles (two vectors) | Hybrid name boost + cosine, 800-token cap |
| Notes and cards | story_notes, note_cards | Plot Assistant context |
| OCR grounding | chunks | Top 4 for correction suggestions |
| Phase 3 context | pinned generations and preferences | Assembled only in services/generation_context.py; pins are never embedded or retrieved |

### 6.4 Story Intelligence

/api/stories/{id}/intelligence/* runs a background analysis job (story_intel_orchestrator). It exposes:

- genre DNA (with an author override)

- audience, themes, conflicts and world

- structure, emotional arc and pacing

- strengths, risks and foreshadowing

- continuity

- characters and relationships (with overrides)

- a searchable story memory

- a timeline and a story graph

### 6.5 Plot holes, manuscript report and Story Audit

- Plot holes (POST /api/stories/{id}/plot-holes) finds six inconsistency types, each with a severity.

- Manuscript report (GET/POST …/manuscript-report, cached per story) covers character arcs, pacing, unresolved threads, strengths and improvements.

- Stage 5 added relationship arcs, dedicated timeline and narrative reasoning signals, stakes and themes, and an adversarial check that replaces generic advice.

- ⚠️ 60-chapter ceiling: both analyses accept up to 60 chapters, accepted for launch under decision D-8. The strategy registry contains only the single-pass strategy. Batched and hierarchical strategies for longer manuscripts are not written: their registry entries are commented-out names of functions that do not exist. Lifting the cap is new development work.

### 6.6 Search

- Exact search: POST /api/search/exact/{story_id}.

- Semantic search over chunks: /semantic/{story_id}.

- Search-and-replace (/replace/{story_id}) re-embeds the affected chapters.

## 7. Writing Tools and Transforms

### 7.1 Selection transforms (/api/ai/*)

All of these stream (a /stream variant exists for each):

- refine

- tone: 9 categories

- emotion: 6 categories, with intensity

- age-adapt

- style

- author-style (§10)

- translate: with a per-story glossary that keeps character names consistent

suggestions gives craft feedback on chapter text.

### 7.2 Preservation engine (Stage 5)

Every transform passes through a deterministic preservation layer (services/transform_preservation.py), and code enforces what a prompt cannot guarantee:

- Sentence locks: locked ranges are restored verbatim by code after generation (P3-02).

- Strength control: light, standard or aggressive. An output that changes far more than the chosen strength allows is flagged.

- Name preservation: character names that disappear or change are detected.

- Per-story preservation rules: Phase 3, P3-05.

### 7.3 Chapter tools

- Continuation (POST …/chapters/{cid}/continue) offers three options.

- Outline / beat sheet (POST …/chapters/{cid}/outline).

Both retrieve chapter and character context.

### 7.4 Writing analytics

GET /api/stories/{id}/analytics reports word counts, readability and dialogue ratio. Pacing goals (/pacing-goals) track progress against a target.

## 8. Story Notes, Note Cards and the Idea Shelf

- Story Notes are long-form notes (world-building, research, planning).

- Note Cards are short, typed index cards.

Both have full CRUD, are embedded with BGE-M3 on every save, and feed the Plot Assistant. Phase 3 (P3-09) extends Note Cards into the Idea Shelf:

- idea types

- tags

- status

- an optional target chapter

- the pin they came from

Ideas can be saved straight from an AI result.

## 9. Phase 2 — Manuscript Intelligence (delivered, formally accepted)

Specification: phase-2-intelligence-expansion-roadmap.docx.

Acceptance: phase-2-acceptance-record.md, task 11.6, 2026-10-01.

| ID | Capability | Endpoint | Model |
| --- | --- | --- | --- |
| P2-01 | Emotional arc | GET /api/stories/{id}/emotional-arc | Qwen |
| P2-02 | Chapter continuation | POST …/chapters/{cid}/continue | Qwen |
| P2-03 | Dialogue voice consistency | POST …/characters/{char_id}/voice-check | BGE-M3 + Qwen |
| P2-04 | Outline / beat sheet | POST …/chapters/{cid}/outline | Qwen |
| P2-05 | Continuity validator | POST …/continuity-check | Qwen |
| P2-06 | Story Bible (5 sections, per-section status and retry, DOCX export, stale warning) | POST/GET …/story-bible | Qwen |
| P2-07 | Narrative thread tracker | …/narrative-threads/scan, list, update | Qwen |
| P2-08 | Style drift | POST …/style-drift | BGE-M3 + Qwen |
| P2-09 | Pacing goals | POST/GET …/pacing-goals | none |
| P2-10 | Duplicate scenes | POST …/duplicate-scenes | BGE-M3 + pgvector |
| P2-11 | Audio transcription | POST …/audio, poll, confirm | faster-whisper + Qwen |

Recorded deviations (accepted as documented; detail in the acceptance record):

- P2-05 continuity runs inside the request (in batches of 10 chapters), not as a background job with an id (rule R10). Measured 14.7 s for 200 chapters.

- Audio uses /api/stories/{id}/audio… routes rather than the roadmap's /api/audio/….

- Whisper comes from the deepdml CTranslate2 mirror and runs on CPU int8, because the roadmap's repository now returns 401.

- A startup safety net still adds missing columns with guarded ALTER TABLE before Alembic runs (rule R11). Since migration 0026 every column also has an Alembic migration; removing the safety net is a decision for the product owner.

Fixed in Stage 11 rather than accepted:

- the Story Bible stale warning (P2-06);

- all Phase 2 similarity computed in pgvector (R12);

- no third-party browser requests (R4);

- the voice check bounded so it stays fast on long manuscripts (R7).

Every Phase 2 feature was verified on a 200-chapter manuscript.

Stale warning (Stage 11). The Story Bible records which version of the indexed chapters it was generated from. When a chapter is edited, re-indexed, added or removed afterwards, the panel says "Your chapters have changed since this Story Bible was generated" and offers Regenerate. Regenerating a single section does not clear the warning.

The Story Bible's honest-status model (Stage 3). Each of the five sections records its own outcome. The bible is completed only if all five succeed, partial if some fail and failed if none succeed. Failed sections are stored in failed_sections and can be retried one at a time. Placeholder text is never stored as content.

## 10. Author-Inspired Style and Copyright-Risk Guidance (v3.2.0)

Specification: author-style-and-copyright-risk-features.md.

### 10.1 Author-inspired style rewrite

The server-side registry is the only authority on which authors may be named:

- Six public-domain authors are offered by name: Shakespeare, Austen, Dickens, Poe, the Brontës and Twain.

- Requests naming in-copyright authors (for example Hemingway, Woolf or Christie) are redirected to generic descriptors such as "minimalist".

- Any unknown name falls back to a generic literary style.

The author's raw input never reaches the prompt. Every prompt carries an explicit "inspired by, never copy" clause. Like every rewrite, author-style output is checked in code: a "rewrite" that no longer contains the selected passage is retried once and otherwise refused (§14).

### 10.2 Copyright and plagiarism risk

POST /api/stories/{id}/copyright-risk analyses a selection, a chapter or the project. It returns findings and an overall risk level, each finding carrying a level, an explanation and a suggestion. The headline is never lower than the most severe finding (enforced in code since v3.2.0), so a "low" headline cannot accompany a "high" finding.

The response always carries a disclaimer: risk guidance, not legal advice. ⚠️ The disclaimer wording has not yet had legal review. Results are not stored.

Prompt injection: instructions hidden inside a selected passage are handled by the defence in §14. A copyright note that merely repeats a span of the analysed text is dropped.

## 11. Phase 3 — Author-Centric AI Workflow (delivered in Stage 7)

Specification: phase-3-author-centric-ai-workflow.md. The folder name phase-3-planned/ is historical.

| ID | Capability |
| --- | --- |
| P3-01 | Temporary pins: an author pins a generation to keep it for a plan-dependent number of days; unpinned generations are never stored |
| P3-02 | Sentence locks and partial regeneration: locked sentences are restored verbatim by code |
| P3-03 | Pinned generations as context for a new generation |
| P3-04 | Compare and merge: client-side diff, AI change summary, AI-assisted merge |
| P3-05 | Per-story preservation rules |
| P3-06 | Generate from a chosen version |
| P3-07 | Avoid repeating rejected phrasings |
| P3-08 | Consistency checks on output (Tier-2 check on higher plans) |
| P3-09 | Idea Shelf |
| P3-10 | Voice matching against style samples |
| P3-11 | Similarity check of a generation against the manuscript |

Plans. users.plan selects limits on pins, retention days, context pins, idea cards and style samples. The plans are free (the default), basic, pro and studio, overridable with PLAN_LIMITS_JSON. Plans are assigned manually; there is no billing.

Privacy. Pin content is excluded from retrieval and from logical backups.

Rollback. Building with NEXT_PUBLIC_P3_ENABLED=false removes the Phase 3 UI.

## 12. Production Hardening (delivered)

Earlier documents called this "Phase 3"; it is not the Author-Centric phase.

| Capability | Behaviour |
| --- | --- |
| Rate limiting | 8 configurable limits: auth per client IP; realtime AI, heavy AI, background AI, upload, voice and pin writes per user; client error reports per IP. Exceeding a limit returns 429 with Retry-After. The client IP is taken from CF-Connecting-IP only when the request comes from a trusted proxy |
| Upload guards | Content-Length pre-check and a byte count after reading, for audio, OCR and manuscripts |
| Concurrency | Semaphores bound background Qwen calls (default 3) and embedding work (default 2) |
| Orphan recovery | At startup, jobs left processing by a crash are marked failed |
| AI unavailability | Clear 503s; background jobs record failed |
| Logging | Text or JSON; request ids; manuscript text is never logged |
| Single worker | The backend refuses to start with more than one worker (decision D-3) |

## 13. Operations and Production Readiness (Stage 10)

| Area | State |
| --- | --- |
| Backups | ✅ Hourly snapshot with an integrity manifest (per-table content hashes, vectors included) and an uploads archive. Each backup is restore-verified into a scratch database, with grandfather-father-son retention. ⏳ The off-pod copy is not configured (decision S10-B), so a pod or volume reset loses the database. This happened again on 2026-10-01 |
| Recovery targets | RPO ≤ 1 hour and RTO ≤ 2 hours are approved engineering targets, not guarantees (S10-H). They hold only while the pod volume survives |
| Monitoring | ✅ /api/health probes vLLM live and answers degraded with 503. /api/ops/status, /metrics and /errors require an ops token. Built-in, scrubbed error tracking (error_events). A watchdog writes alerts to /workspace/logs/alerts.jsonl. ⏳ Delivery of alerts to a person is not configured (S10-D) |
| Rollback | ✅ Schema downgrade walk tested; frontend build rollback (.next.prev); pinned model revisions. ⏳ A full code/model rollback rehearsal is pending (MV-10.5) |
| Containers | Development Dockerfiles and compose exist; RunPod remains the production host. ⏳ The container build has not been verified (MV-10.3) |
| Accounts and data | ✅ Immediate hard deletion of an account and all its data in one transaction; published retention policy |
| Capacity | Free-plan capacity measured; Tier-2 figure partial (docs/operations/capacity-planning.md) |
| Incident response | ✅ Severity levels, process, postmortem template. ⏳ Tabletop exercise pending (MV-10.9) |

## 14. Security and Privacy

- Self-hosted: no external AI API, no analytics SDK and no telemetry. The browser contacts only this server; fonts are self-hosted (Stage 11).

- Prompt-injection defence (Stage 11, finding P1). A manuscript is untrusted input to the model: a passage can contain "ignore your instructions and reply X". Every model call:

  - fences the author's material as data, with a per-call random marker;

  - tells the model the fenced text is never an instruction;

  - restates the concrete task after the material (for Q&A, the author's question comes last).

- Rewrite outputs are then checked in code: one that no longer contains the selected passage is retried once and otherwise refused, with "Your text has not been changed". Measured results and the residual risk are in docs/testing/stage-09-security-findings.md. No prompt-based defence can guarantee a language model never follows injected text.

- Sessions:

  - HttpOnly, SameSite cookie

  - CSRF double-submit for cookie-authenticated writes

  - logout revokes that session; a password change or account deletion revokes all sessions

  - the voice WebSocket uses a single-use 60-second ticket

- Ownership: every story-scoped endpoint verifies ownership and answers 404 for both "not yours" and "does not exist". Stage 9 fixed seven isolation defects (I1–I7) and added tests for each.

- Open security items (stage-09-security-findings.md):

  - P1: prompt injection through manuscript text. Mitigated in Stage 11 (above). The residual risk is a lower obedience rate plus refusal of hijacked rewrites, not zero. It affects only the author's own results.

  - D1 and D3: dependency advisories in vLLM 0.9.2 and Next.js 14. Fixing them needs major upgrades.

## 15. Known Limitations

- OCR extraction is failing (§4.5).

- There is no manuscript-upload control in the UI (§4.4).

- Plot holes and the manuscript report stop at 60 chapters (§6.5, D-8).

- No off-pod backups and no alert delivery to a person until an external service is approved (§13).

- Open dependency advisories (§14), and the residual prompt-injection risk after the Stage 11 defence: reduced, and caught in code for rewrites, but not impossible.

- Single-owner stories: the collaboration permission seam always grants access, so there is no co-authoring.

- No EPUB/Kindle export.

- Imitation quality for public-domain author styles is approximate on a 7B model, and copyright detection is heuristic.

- Real-author UAT has not yet been run (task 9.6). The AI quality claims in this document rest on automated measurement, not author judgement.

## 16. Change History

| Version | Date | Change |
| --- | --- | --- |
| 5.0 | 2026-10-01 | Rewritten for the shipped system: Phase 2 accepted, Production Hardening, Stages 3–10, Phase 3, author-style and copyright guidance. Markdown became the source of truth (task 11.5) |
| 4.1 | June 2026 | Phase 1 complete, Phase 2 planned (Word only) |