# NarratIQ AI

Full Technical Analysis Report

Models Analyzed: Qwen2.5-7B-Instruct | BAAI/bge-m3 | GOT-OCR2.0

Date: June 2026     Version: Analysis v2.0 (Updated)

# 1. Executive Summary

The NarratIQ AI codebase is well-structured and substantially implemented. Since the v1.0 Analysis Report, four major feature areas have been completed: OCR content injection (all four destinations), Character Management System (three-table schema + full CRUD + BGE-M3 embedding), Character RAG pipeline (hybrid name-mention boost + cosine similarity), and Plot Assistant character context integration. The documentation (v3.0) has been superseded by this report and requires major updates to reflect the current production implementation.

Outstanding gaps: hardcoded secret key in config.py, OCR image cleanup job (24h deletion), chapter-number-aware RAG filter, and long-term infrastructure items (PostgreSQL migration, pgvector ANN). All implemented features follow production-grade architecture. There is no MVP/temporary layer — the current implementation is the live production implementation.

# 2. Current Model Inventory (Confirmed from /workspace/models/)

| Model | Local Path | Present | Used in Code |
| --- | --- | --- | --- |
| Qwen2.5-7B-Instruct | /workspace/models/Qwen2.5-7B-Instruct/ | ✅ | ✅ via vLLM (OpenAI-compat API) |
| BAAI/bge-m3 | /workspace/models/bge-m3/ | ✅ | ✅ in-process SentenceTransformer |
| GOT-OCR2.0 | /workspace/models/GOT-OCR2_0/ | ✅ | ✅ directly (lazy-loaded) |
| TrOCR-large-handwritten | /workspace/models/trocr-large-handwritten/ | ✅ on disk | ❌ dead weight — never loaded |

NOTE: TrOCR is physically present but no code references it. It can be safely removed from disk to reclaim VRAM/storage. config.py has been updated to got_ocr_model_id — no dead config fields remain.

# 3. Documentation Accuracy Report (v3.0 vs Current Code)

| Area | v3.0 Documentation | Current Reality | Status |
| --- | --- | --- | --- |
| OCR model | PaddleOCR + TrOCR + Tesseract fallback | GOT-OCR2.0 ONLY | ⚠️ Doc outdated |
| Vector database | Qdrant ANN search | SQLite JSON column + numpy cosine | ⚠️ Doc outdated |
| Background jobs | Redis Queue (RQ) | asyncio.create_task / FastAPI BackgroundTasks | ⚠️ Doc outdated |
| Main database | PostgreSQL | SQLite (production-capable for current scale) | ⚠️ Doc outdated |
| Entity extraction | spaCy en_core_web_lg | Custom difflib + ChapterSummary registry | ⚠️ Doc outdated |
| Chapter RAG scope | earlier chapters only | All chapters — no chapter_number filter | ⚠️ Partial |
| Character management | Not documented | Three-table schema + CRUD + UI fully implemented | ❌ Missing from docs |
| Character RAG | Not documented | Hybrid retrieval (name-boost + cosine) + 800-token cap | ❌ Missing from docs |
| OCR content injection | Described as planned | All 4 destinations fully implemented | ❌ Docs behind code |
| Story Notes & Note Cards | Not in v3.0 schema | Full DB models + OCR injection + list API | ❌ Missing from docs |
| OCR image cleanup | Documented as planned | NOT implemented — files accumulate forever | ⚠️ Still missing |
| Secret key | Not addressed | Hardcoded default in config.py:32 | 🔴 Security gap |

# 4. OCR System — Current Implementation

REMOVE from documentation: PaddleOCR, TrOCR, Tesseract, EasyOCR, multi-model pipeline, OpenCV CLAHE/blur preprocessing. None of these are implemented.

Accurate OCR architecture:

Model: GOT-OCR2.0 (stepfun-ai/GOT-OCR2_0) — 580M params, ViT-large encoder + Qwen-1.5-0.5B decoder

Architecture: Single-pass end-to-end OCR. One model.chat() call. No detect→crop→recognize pipeline.

Local path: /workspace/models/GOT-OCR2_0/

VRAM: ~1.2 GB float16 (GPU) / ~2.4 GB float32 (CPU)

GPU/CPU behavior: get_best_ocr_device() scans GPUs, requires ≥2.5 GB free, falls back to CPU

OOM safety: CUDA OOM moves model to CPU and retries automatically

No external preprocessing: GOT includes its own GOTImageProcessor (1024×1024, ImageNet norm)

Cleanup: Qwen2.5-7B via vLLM — fixes spacing/punctuation, preserves proper nouns exactly

Suggestions: BGE-M3 top-4 chunks → entity registry → protected spans → Qwen corrections → 3-rule safety filter

Four destination routes (ALL implemented in confirm_ocr):

| Destination | Implementation | Status |
| --- | --- | --- |
| chapter_draft | Appends OCR HTML to Chapter.content; triggers BGE-M3 re-indexing + Qwen re-summary in background | ✅ Complete |
| story_notes | Creates StoryNote record with auto-generated title; returns note_id | ✅ Complete |
| note_card | Creates NoteCard record with card_type derived from OCR content | ✅ Complete |
| character_profile | Appends to CharacterProfile.raw_notes with separator; triggers BGE-M3 re-embedding in background | ✅ Complete |

Image cleanup: ❌ NOT implemented — files in uploads/ocr/ are never deleted

Idempotency: upload.confirmed check → 409 on double-confirm

Authorization: _get_owned_story() verifies story ownership before extract and list operations

# 5. Model-by-Model Feature Status

## 5A. Qwen2.5-7B-Instruct (via vLLM)

| Feature | Backend File | Status |
| --- | --- | --- |
| Genre detection | ai_service.py:detect_genre | ✅ Complete |
| Text refinement (stream) | ai_service.py:stream_refine | ✅ Complete |
| Tone transformation (stream) | ai_service.py:stream_tone | ✅ Complete |
| Emotion rewriting (stream) | ai_service.py:stream_emotion | ✅ Complete |
| Age adaptation (stream) | ai_service.py:stream_age_adapt | ✅ Complete |
| Style transformation (stream) | ai_service.py:stream_style | ✅ Complete |
| Literary translation (stream) | ai_service.py:stream_translate | ✅ Complete |
| Writing suggestions | ai_service.py:generate_suggestions | ✅ Complete |
| Query intent detection | ai_service.py:detect_query_intent | ✅ Complete |
| Story Q&A | ai_service.py:answer_story_question | ✅ Complete |
| Plot suggestions | ai_service.py:generate_plot_suggestions | ✅ Complete |
| Chapter summarization | ai_service.py:generate_chapter_summary | ✅ Complete |
| OCR text cleanup | ai_service.py:clean_ocr_text | ✅ Complete |
| OCR story-context suggestions | ai_service.py:generate_ocr_suggestions | ✅ Complete |
| Character context formatting | ai_service.py:_format_character_for_prompt | ✅ Complete |
| vLLM warmup (first-token preheat) | ai_service.py:warmup | ✅ Complete |
| Plot hole detection | — | ❌ Not implemented |
| Full manuscript analysis | — | ❌ Not implemented |
| Character consistency checking | — | ❌ Not implemented |

## 5B. BAAI/bge-m3

| Feature | Backend File | Status |
| --- | --- | --- |
| Text embedding | ai_service.py:embed_text | ✅ Complete |
| Chapter summary embedding (1024-dim) | ai_service.py:summarize_and_embed_chapter | ✅ Complete |
| Paragraph chunk embedding (~350-word) | ai_service.py:embed_and_store_chunks | ✅ Complete |
| Chapter-level cosine retrieval | ai_service.py:retrieve_relevant_chunks | ✅ Complete |
| Paragraph chunk cosine retrieval | ai_service.py:retrieve_chunks_from_store | ✅ Complete |
| Semantic search across chapters | routers/search.py:semantic_search | ✅ Complete |
| BGE-M3 re-index after search/replace | routers/search.py:_reindex_chapter_chunks | ✅ Complete |
| OCR suggestion grounding (top-4 chunks) | ai_service.py:generate_ocr_suggestions | ✅ Complete |
| Character profile embedding (1024-dim) | routers/characters.py:_embed_profile, routers/ocr.py:_embed_character_profile | ✅ Complete |
| Character hybrid retrieval (name-boost + cosine) | ai_service.py:retrieve_character_context | ✅ Complete |
| Note Card / Story Note embedding | — | ❌ Not implemented (future) |

## 5C. GOT-OCR2.0

| Feature | Backend File | Status |
| --- | --- | --- |
| Model load from local path | ocr_service.py:_load_got | ✅ Complete |
| GPU/CPU device auto-selection | ocr_service.py:get_best_ocr_device | ✅ Complete |
| CUDA OOM → CPU fallback | ocr_service.py:_sync_run_got_pipeline | ✅ Complete |
| Single-pass full-page OCR | ocr_service.py:_sync_run_got_pipeline | ✅ Complete |
| Quality score (word-validity proxy) | ocr_service.py:_quality_score | ✅ Complete |
| Async thread executor wrapper | ocr_service.py:process_ocr_image | ✅ Complete |
| Upload + process + store result | routers/ocr.py:extract_ocr | ✅ Complete |
| All 4 destination injections | routers/ocr.py:confirm_ocr | ✅ Complete |
| Story ownership authorization | routers/ocr.py:_get_owned_story | ✅ Complete |
| Idempotency guard | routers/ocr.py:confirm_ocr | ✅ Complete |
| 24-hour image cleanup | — | ❌ Not implemented |

# 6. Character Management System (Task 3 — New)

Fully implemented since v1.0 Analysis Report. Three-table production schema:

## 6A. Database Architecture

| Table | Purpose | Key Fields |
| --- | --- | --- |
| characters | Identity anchor — lightweight canonical record | character_id, story_id, name, aliases (JSON), role, status |
| character_profiles | Structured profile + BGE-M3 embedding | age, appearance, personality, goals, motivations, backstory, arc_notes, traits (JSON), raw_notes, embedding (JSON 1024-dim) |
| character_relationships | Directed graph edges between characters | from_character_id, to_character_id, relationship_type, strength, is_mutual, unique constraint on (story_id, from_char, to_char, type) |

## 6B. Character API Routes

| Route | Method | Description |
| --- | --- | --- |
| GET /api/stories/{story_id}/characters/search | GET | Filter by role, status, name query |
| GET /api/stories/{story_id}/characters/graph | GET | All nodes + edges for SVG graph |
| GET /api/stories/{story_id}/characters | GET | List all characters with profiles |
| POST /api/stories/{story_id}/characters | POST | Create character (409 on name collision) |
| GET /api/stories/{story_id}/characters/{id} | GET | Single character with profile |
| PATCH /api/stories/{story_id}/characters/{id} | PATCH | Update identity; re-embeds on rename |
| DELETE /api/stories/{story_id}/characters/{id} | DELETE | Cascade-deletes profile + relationships |
| PATCH /api/stories/{story_id}/characters/{id}/profile | PATCH | Update profile; triggers BGE-M3 re-embed |
| GET /api/stories/{story_id}/characters/{id}/relationships | GET | List outgoing relationships |
| POST /api/stories/{story_id}/characters/{id}/relationships | POST | Create typed edge |
| PATCH /api/stories/{story_id}/characters/{id}/relationships/{rel_id} | PATCH | Update edge |
| DELETE /api/stories/{story_id}/characters/{id}/relationships/{rel_id} | DELETE | Delete edge |

## 6C. Character RAG Architecture

Embedding: All CharacterProfile structured fields (name, role, traits, age, appearance, personality, goals, motivations, backstory, arc_notes) concatenated → BGE-M3 1024-dim vector stored in character_profiles.embedding

Name-mention boost: Exact substring scan of query for character names + aliases. Mentioned characters are prioritized to top of retrieval list.

Hybrid retrieval: Name-mentioned characters first → then top cosine similarity from remaining profiles with non-null embeddings → merged, deduplicated, capped at top_k=3

800-token hard cap: Character context blocks are token-estimated (word_count × 1.33) and cut when budget exceeded

raw_notes exclusion: raw_notes (OCR staging) never injected into prompts unless all structured fields are empty (fallback)

Backstory truncated at 400 chars in prompt blocks to prevent token overflow

## 6D. Plot Assistant Integration

QA mode: Character names detected in question → top_k=5 chunks (reduced from 8) + character context injected into answer_story_question

Creative mode: Always retrieves character context (top_k=3, token_budget=800) → injected into generate_plot_suggestions

Mixed mode: Single character context retrieval shared across both answer and suggestions calls

Token budget management: QA with 8 chunks × 350 words would exceed Qwen 3196-token input budget → reduced to 5 when character context present

## 6E. Frontend Components

| Component | File | Description |
| --- | --- | --- |
| CharacterList | components/characters/CharacterList.tsx | Container with list/profile/graph state machine, search, role/status filters |
| CharacterCard | components/characters/CharacterCard.tsx | Compact card with status dot, role badge, traits preview |
| CharacterCreateModal | components/characters/CharacterCreateModal.tsx | Create modal with inline 409 name-conflict error |
| CharacterProfilePanel | components/characters/CharacterProfilePanel.tsx | Full profile editor: all fields, traits chips, OCR notes, relationships, delete |
| CharacterRelationshipGraph | components/characters/CharacterRelationshipGraph.tsx | SVG circle-layout graph, drag-and-drop, edge detail, legend |
| Cast tab in editor | app/(dashboard)/projects/[id]/page.tsx | Characters tab in right sidebar of main editor |

# 7. RAG & Retrieval Implementation Status

| RAG Pipeline | Status | Implementation Details |
| --- | --- | --- |
| Chapter-level RAG | ✅ Implemented | ChapterSummary.embedding (1024-dim BGE-M3) + numpy cosine retrieval |
| Paragraph-level RAG | ✅ Implemented | ChapterChunk table, ~350-word chunks, BGE-M3 + numpy cosine |
| Plot Assistant RAG | ✅ Implemented | Chapter-level (creative) + paragraph-level (QA) + character context |
| Character RAG | ✅ Implemented | CharacterProfile.embedding (1024-dim) + hybrid name-boost + cosine |
| OCR context RAG | ✅ Implemented | BGE-M3 top-4 chunks ground OCR correction suggestions |
| Search/Replace re-index | ✅ Implemented | BGE-M3 chunks re-indexed as BackgroundTask after every replace |
| Story Notes RAG | ❌ Not implemented | StoryNote records exist but no embedding or retrieval |
| Note Card RAG | ❌ Not implemented | NoteCard records exist but no embedding or retrieval |
| Chapter-number filter | ❌ Not implemented | All chapters retrieved regardless of chapter_number vs current |
| Cross-collection retrieval | ❌ Not implemented | Plot Assistant does not query notes or note cards |

RAG Production Readiness: The numpy cosine scan is O(n) but fast for current scale (a 200K-word novel → ~580 chunks → <100ms). SQLite is the hard ceiling for multi-user concurrency. The two-tier RAG design (chapter summaries + paragraph chunks) is architecturally correct and will transfer cleanly to pgvector when ready.

# 8. Outstanding Issues & Missing Features

## 8A. Security

🔴 config.py:32 — hardcoded default secret key: "narratiq-secret-change-in-production-use-a-long-random-string". Must require SECRET_KEY env var before production launch.

## 8B. Functional Gaps

⚠️ OCR image cleanup — files in uploads/ocr/ accumulate forever. 24h deletion job not implemented.

⚠️ Chapter-number-aware RAG filter — retrieve_relevant_chunks has no max_chapter_number parameter. Plot Assistant can reference future chapters not yet written.

⚠️ Story Notes / Note Card UI — backend models exist but no frontend viewer/editor for StoryNote or NoteCard records.

❌ Plot hole detection — no implementation.

❌ Full manuscript analysis endpoint — no implementation.

❌ Character consistency checking — no implementation.

❌ Story Notes / Note Card RAG — models exist, embeddings not generated, not retrieved.

❌ HEIC image support — HEIC not in allowed content types.

## 8C. Infrastructure Scalability (Future Work)

SQLite → PostgreSQL: SQLite single-writer is acceptable for current single-user deployment. Must migrate before multi-user production launch.

numpy cosine → pgvector/Qdrant: O(n) scan is fast for current dataset sizes. Becomes a bottleneck above ~50,000 chunks.

TrOCR weights on disk: Dead weight at /workspace/models/trocr-large-handwritten/. Safe to delete.

# 9. Task Roadmap — Updated Status

## 9A. Completed Tasks

| Task | Description | Completed |
| --- | --- | --- |
| Task 1 | Fix OCR frontend label (EasyOCR→GOT-OCR2.0) | ✅ |
| Task 2 | OCR content injection — all 4 destinations | ✅ |
| Task 2 (bugs) | OCR authorization, idempotency guard, list_uploads auth | ✅ |
| Task 3 (config) | Clean up TrOCR dead config entries → got_ocr_model_id | ✅ |
| Task 3 (chars) | Character Management System — full implementation | ✅ |
| — | Three-table DB schema (characters, character_profiles, character_relationships) | ✅ |
| — | Character CRUD API + search + graph endpoint | ✅ |
| — | Character RAG (hybrid retrieval + 800-token cap) | ✅ |
| — | Plot Assistant character context integration | ✅ |
| — | Character Management UI (5 components + Cast tab) | ✅ |
| — | Story Notes DB model + OCR injection | ✅ |
| — | Note Cards DB model + OCR injection | ✅ |

## 9B. Outstanding Tasks — Priority Order

| Priority | Task | Why |
| --- | --- | --- |
| 🔴 Must | Task 4: Remove hardcoded secret key (config.py:32) | Security vulnerability — required before any production deployment |
| 🟡 Important | Task 5: OCR image cleanup job (24h/72h deletion) | Storage leak and privacy obligation |
| 🟡 Important | Task 6: Story Notes + Note Card UI | Backend fully implemented, no frontend viewer/editor yet |
| 🟡 Important | Task 7: Chapter-number-aware RAG filter | Plot Assistant can reference unwritten future chapters |
| 🟢 Enhancement | Task 8: Story Notes + Note Card RAG (BGE-M3 embedding) | Enables note retrieval in Plot Assistant context |
| 🟢 Enhancement | Task 9: Plot hole detection endpoint | High-value feature using existing Qwen + chapter summary data |
| 🟢 Enhancement | Task 10: Full manuscript analysis endpoint | Leverages existing ChapterSummary infrastructure |
| 🔵 Future | Task 11: SQLite → PostgreSQL migration | Required for multi-user launch; current SQLite fine for single user |
| 🔵 Future | Task 12: numpy cosine → pgvector/Qdrant | ANN performance at scale; numpy fine for current dataset sizes |
| 🔵 Future | Task 13: HEIC image support for OCR | Mobile camera photos often in HEIC format |
| 🔵 Future | Task 14: Character versioning and arc timeline | Track character state changes across chapters |

# 10. Documentation vs Code Audit

## 10A. Features Implemented But NOT in v3.0 Documentation

Character Management System — three-table schema (characters, character_profiles, character_relationships)

Character RAG pipeline — hybrid retrieval with name-mention boost and 800-token budget cap

Plot Assistant character context integration — character profiles injected into QA and creative modes

Story Notes model and OCR injection — StoryNote table, confirm_ocr routing, list API

Note Cards model and OCR injection — NoteCard table, confirm_ocr routing, list API

OCR idempotency guard — 409 on double-confirmation

OCR authorization on extract and list endpoints

Re-index on search/replace — BGE-M3 background re-embedding after text replacement

Character relationship graph — SVG-based directed graph with drag-and-drop

Re-embed on character rename — background task triggered when name changes

Chapter content versions — StoryVersion table with version history UI

Analytics page — word count, chapter stats, story overview

## 10B. Features in v3.0 Documentation NOT in Code

Qdrant vector database — docs describe Qdrant; code uses numpy cosine over SQLite JSON columns

Redis Queue (RQ) — docs describe RQ; code uses asyncio.create_task

PostgreSQL — docs describe PostgreSQL; code uses SQLite

spaCy en_core_web_lg — docs describe entity extraction; code uses difflib + ChapterSummary

OpenCV preprocessing pipeline (CLAHE, blur, deskew) — not implemented; GOT handles its own preprocessing

PaddleOCR, TrOCR, Tesseract, EasyOCR — not implemented; GOT-OCR2.0 only

Plot hole detection — documented as planned, not implemented

Full manuscript analysis endpoint — documented, not implemented

Chapter-number-aware RAG filter — documented as a design goal, not implemented

Character consistency checking — mentioned in requirements, not implemented

IndexedDB chapter caching — v3.0 mentions browser IndexedDB; TipTap editor uses direct fetch without caching

# 11. Final Project Status & Production Readiness

## 11A. Completed Systems

✅ Authentication (JWT, bcrypt) — production-grade

✅ Chapter editor (TipTap/ProseMirror, auto-save, version history) — production-grade

✅ Genre detection + story intake — production-grade

✅ AI text transforms (refine, tone, emotion, age-adapt, style, translate) — all streaming — production-grade

✅ Plot Assistant (QA + creative + mixed modes with RAG) — production-grade

✅ Character context in Plot Assistant — production-grade

✅ OCR system (GOT-OCR2.0, cleanup, suggestions, all 4 destinations) — production-grade

✅ Semantic search + exact search + search/replace — production-grade

✅ Chapter RAG (two-tier: summaries + chunks) — production-grade for current scale

✅ Character Management System (CRUD, profile, relationships, graph, RAG) — production-grade

✅ DOCX + PDF export — production-grade

✅ Manuscript ingestion (DOCX upload → chapter segmentation) — production-grade

## 11B. Partially Implemented Systems

⚠️ Story Notes — backend complete, no frontend UI

⚠️ Note Cards — backend complete, no frontend UI

⚠️ Character RAG for notes — StoryNote/NoteCard records not embedded or retrieved

## 11C. Not Implemented Systems

❌ OCR image cleanup (24h job)

❌ Plot hole detection

❌ Full manuscript analysis

❌ Chapter-number-aware RAG filter

❌ Production infrastructure (PostgreSQL, pgvector)

## 11D. Technical Debt

🔴 Hardcoded secret key in config.py:32 — must remove before any production deployment

⚠️ TrOCR weights occupying disk space in /workspace/models/trocr-large-handwritten/ — safe to delete

⚠️ SQLite single-writer constraint — acceptable now, migration required before multi-user launch

# 12. Next Recommended Task: Task 4 — Remove Hardcoded Secret Key

Recommendation: Remove the hardcoded default from config.py:32 and require SECRET_KEY as a mandatory environment variable. This is the highest-priority blocking issue for any production deployment.

Why next:

It is a security vulnerability that blocks all production deployment

It is a 5-minute change with no dependencies and no risk

All other high-value features (character management, OCR, RAG) are complete

After Task 4, the recommended sequence is:

Task 5: OCR image cleanup job — storage leak + privacy obligation

Task 6: Story Notes + Note Card UI — unlocks OCR→notes workflow for users

Task 7: Chapter-number RAG filter — correctness improvement to Plot Assistant

Task 8: Plot hole detection — high product value, leverages existing infrastructure