NarratIQ Production Testing – Consolidated Issue Report

Issue 1 — Selection AI Toolbar Does Not Dismiss and Blocks Editor Controls

Feature: AI Text Transform Selection Toolbar
Severity: Medium–High

Problem:

The floating AI transformation toolbar appears correctly when the user selects a portion of text, but it remains visible even after the selection is removed. The toolbar does not recognize the deselection state and continues occupying the editor area.

Additionally, the toolbar overlays other editor controls and prevents the user from viewing or interacting with elements behind it. This creates an inefficient editing experience because the user must work around the toolbar even when it is no longer required.

Expected Behavior:

- The toolbar should appear only when a valid text selection exists.

- It should automatically disappear immediately when the user deselects the text.

- While visible, it should not obstruct important editor controls and should ideally be movable or draggable by the user.

Issue 2 — Plot Hole Detection Fails Due to Invalid AI Output

Feature: Plot Hole Detection
Severity: High

Problem:

The plot hole analysis workflow fails after initiating the scan process and returns an error indicating that the AI response could not be processed. The feature does not return any meaningful analysis results to the user.

This indicates that the AI response handling, parsing, or validation pipeline is not robust enough to handle unexpected model outputs, causing the entire feature to fail.

Expected Behavior:

- The plot hole detector should successfully analyze the manuscript and return structured insights such as missing narrative links, inconsistencies, or unresolved plot points.

- AI-generated responses should be validated and parsed reliably with appropriate fallback handling and meaningful error reporting.

Issue 3 — Writing Analytics Page Is Not Scrollable

Feature: Writing Analytics / Statistics
Severity: Medium

Problem:

The analytics page contains multiple sections of writing statistics and detailed breakdowns, but the page does not allow proper vertical scrolling. As a result, content that appears below the visible screen area cannot be accessed.

This makes part of the analytics functionality unusable even though the data exists within the page.

Expected Behavior:

- The analytics page should support smooth vertical scrolling.

- All statistics, chapter breakdowns, and future analytics components should remain accessible regardless of screen size or content length.

Issue 4 — Voice Agent Recognizes Speech but Does Not Execute Requested Actions

Feature: Real-time Voice Agent
Severity: High

Problem:

The speech-to-text component successfully converts user speech into text, confirming that audio capture and transcription are working correctly. However, the voice agent does not consistently interpret the request or execute the corresponding application action.

This creates a gap between transcription and actual feature execution, reducing the reliability of the voice assistant.

Expected Behavior:

- The voice agent should correctly identify the user’s intent after transcription.

- It should route the request to the correct tool or feature, execute the action, and provide an accurate response based on the actual result.

Issue 5 — Voice Agent Provides Success Confirmation Without Verifying Completion

Feature: Voice Agent → Feature Integration
Severity: High

Problem:

The voice assistant may return a successful completion message even when the requested operation has not actually been completed within the application.

This creates a serious trust and reliability problem because the user receives a false confirmation and assumes the requested data change or operation was successful.

Expected Behavior:

- The voice agent should only confirm success after receiving confirmation that the underlying operation has completed successfully.

- If an action fails, the system should provide a clear failure response explaining that the requested operation was not completed.

Issue 6 — OCR Module Does Not Provide Upload or Processing Interface

Feature: OCR / Image-to-Text Processing
Severity: High

Problem:

The OCR section does not display the expected interface for uploading or selecting images/documents. The page appears empty, preventing users from initiating the OCR workflow.

This makes the OCR functionality inaccessible despite the feature being present in the application navigation.

Expected Behavior:

- The OCR module should display a clear file upload interface for supported image or document formats.

- After upload, the system should process the content, extract text, and provide options to review or insert the extracted information into the manuscript.

Issue 7 — Notes Module Loads Inconsistently

Feature: Notes & Note Cards
Severity: Medium–High

Problem:

The notes section occasionally fails to retrieve previously saved notes and displays a loading or failure state. However, revisiting the same section later may display the same notes correctly.

This indicates possible issues related to API reliability, caching, frontend state management, data synchronization, or asynchronous loading behavior.

Expected Behavior:

- Notes should load consistently every time the user accesses the notes section.

- Existing notes should be reliably retrieved without requiring repeated navigation, refreshes, or retries.

Issue 8 — Story Bible Generates Hallucinated Content Outside Available Manuscript

Feature: Story Bible → Timeline Generation
Severity: Critical

Problem:

The Story Bible generation produces timeline events or narrative details that are not supported by the actual manuscript data. The system appears to create additional events, chapters, or story information beyond what exists in the project.

This is a critical issue because the Story Bible is intended to be the authoritative source of truth for the author. Generating unsupported information can mislead users and negatively affect all downstream AI analysis features.

Expected Behavior:

- Story Bible generation must be strictly grounded in the existing manuscript and project data.

- It should only include characters, events, locations, timelines, and world details that are explicitly supported by the source material.

- When information is missing or uncertain, the system should indicate uncertainty rather than generating fabricated details.

Issue 9 — Character Recognition Is Not Synchronized With Added Character Profiles

Feature: Character Extraction & Character Management
Severity: Medium–High

Problem:

After characters are extracted from the manuscript and added to the official character list, some of those same names continue appearing in the unrecognized or unresolved names section.

This creates duplicate references and makes it unclear whether the character has been properly registered within the system.

Expected Behavior:

- Once a character is added, matched, or merged with an existing character profile, it should be removed from the unresolved character list.

- The character recognition system should maintain synchronization between detected mentions and the official character database.

Issue 10 — Notes and Narrative Threads Are Duplicated Across Multiple Navigation Sections

Feature: Application Navigation / Information Architecture
Severity: Medium

Problem:

The Notes and Narrative Threads features appear in multiple sections of the application navigation. This creates ambiguity about where users should access, manage, or update these features.

The duplicated navigation can lead to confusion regarding the primary location and ownership of these modules.

Expected Behavior:

- Each feature should have a clearly defined location within the application.

- If a feature is intentionally accessible from multiple sections, it should maintain a consistent experience with clear navigation logic.

- The overall information architecture should minimize unnecessary duplication.

Issue 11 — Floating Selection Toolbar Appears Even When AI Assistant Sidebar Is Open

Feature: AI Assistant Panel & Text Selection Workflow
Severity: Medium

Problem:

When the AI Assistant sidebar is already open, it correctly detects the selected text and provides the available AI operations. However, the floating selection toolbar still appears over the editor.

This results in two different interfaces for the same action, creating unnecessary duplication and reducing usability by covering editor content.

Expected Behavior:

- When the AI Assistant sidebar is active, it should become the primary interface for selected text operations.

- The floating toolbar should remain hidden while the sidebar provides the necessary controls.

- There should be a single consistent interaction flow for AI editing actions.

Issue 12 — Scene-by-Scene Outline Generation Does Not Produce Results

Feature: Chapter Outline / Scene Breakdown Generation
Severity: High

Problem:

The scene outline generation workflow accepts user input but fails to produce the expected scene-by-scene breakdown.

This prevents authors from using the feature as a reliable planning tool and indicates a failure in the AI generation or processing pipeline.

Expected Behavior:

- The system should accept the chapter objective, understand the existing story context, and generate a structured scene-by-scene outline.

- Validation errors or generation failures should be clearly communicated with meaningful feedback.

Issue 13 — Chapter Continuation Generation Fails

Feature: AI Chapter Continuation
Severity: High

Problem:

The chapter continuation feature does not successfully generate continuation options after the user initiates the process.

This prevents authors from exploring possible narrative directions and reduces the usefulness of the AI writing assistance tools.

Expected Behavior:

- The system should analyze the current chapter context and generate multiple coherent continuation options based on the selected parameters.

- AI failures, timeouts, or invalid outputs should be handled gracefully with meaningful feedback.

Issue 14 — Continuity Analysis Feature Is Not Functional

Feature: Continuity Analysis
Severity: High

Problem:

The continuity checking workflow does not successfully complete and does not provide meaningful analysis regarding story consistency.

Since continuity checking is a core intelligence feature, its failure prevents users from identifying contradictions involving characters, timelines, locations, and established story rules.

Expected Behavior:

- The system should process the available manuscript and return structured continuity insights.

- It should identify inconsistencies in character details, timelines, world-building rules, and narrative logic.

- Any AI-related failures should be handled gracefully with clear user feedback.